InsureAI

Insurance Automation System

Project Definition & Development Backlog

Version: v1.0  •  Date: 2026-05-15

Author: InsureAI Engineering Team

# 1. Project Purpose

InsureAI is a real-world insurance claim automation system built using a multi-agent AI architecture. The system automates the full insurance claim triage lifecycle — from ingesting raw claim documents (PDFs, emails) to making structured decisions (APPROVED / REJECTED / MANUAL_REVIEW) — while enforcing business rules, maintaining data integrity, and providing a fully auditable decision trail.

The system is designed around three core principles:

- Transparency — every agent decision is logged with full reasoning (ai_reasoning field) before it reaches a user

- Auditability — all write operations require explicit user confirmation and are timestamped with agent reasoning and actor ID

- Resilience — a self-healing validation pipeline retries failed validations up to 3 times before escalating to MANUAL_REVIEW

# 2. Objectives

## 2.1 Primary Objectives

- Automate insurance claim triage using AI agents (analyst_agent + auditor_agent) following the ReAct reasoning pattern (Think → Act → Observe → Reflect)

- Expose legacy insurance data (users, policies) to agents via read-only MCP tools — agents never query the database directly

- Process claim reports from unstructured PDF documents using a dedicated Documents MCP server

- Enforce coverage validation and business constraint checking via the auditor_agent before any decision is written to the database

- Provide a REST API (FastAPI) as the orchestrator entry point, secured with JWT authentication and role-based access control

## 2.2 Technical Objectives

- Implement a clean 3-phase architecture: Data Layer (Phase A) → AI Agents (Phase B) → Orchestrator API (Phase C)

- Use PostgreSQL (Neon cloud) as the single source of truth with strict schema enforcement via Alembic migrations

- Build stateless, domain-isolated MCP servers that communicate with the orchestrator exclusively via Server-Sent Events (SSE)

- Enforce all monetary fields as NUMERIC (never FLOAT) throughout the stack

- Achieve ≥ 80% unit test coverage on all MCP tools and agent logic

# 3. System Architecture Overview

The system is composed of four layers:

- Data Layer (Phase A)

Legacy Excel data (users, policies) is validated via Pydantic schemas and loaded into PostgreSQL through an idempotent pipeline. The Legacy Provider MCP server exposes this data as read-only tools to agents.

- AI Agent Layer (Phase B)

Two specialized agents operate under the ReAct pattern:

- analyst_agent — READ-ONLY. Extracts and triages claim data from PDFs.

- auditor_agent — READ + restricted WRITE. Validates coverage constraints and writes the final claim decision.

All agent output passes through a self-healing validation pipeline (max 3 retries) before any action is taken.

- MCP Server Layer (cross-cutting)

Domain-isolated microservices built with the MCP SDK:

- legacy-provider — users + policies (read-only)

- documents — PDF extraction

- claims — claim creation and status updates

All MCP ↔ orchestrator communication uses SSE exclusively.

- Orchestrator API Layer (Phase C)

FastAPI application that receives incoming claim requests, coordinates agent execution, enforces JWT + RBAC security, and returns structured decisions to the caller.

# 4. Development Backlog

## 4.1 Phase A — Data Layer (12 tasks)

| ID | Task | Priority | Size | Status |
| --- | --- | --- | --- | --- |
| A1.1 | Database Schema & Alembic Migration | Critical | L | Completed |
| A1.2 | Run Alembic Migration on Neon PostgreSQL | Critical | S | Completed |
| A2.1 | Legacy Excel Loader + Pydantic Validation | High | M | Completed |
| A2.2 | PostgreSQL Idempotent Loader | High | M | Completed |
| A3.1 | Legacy Provider MCP — Folder Scaffold | High | S | Completed |
| A3.2 | Implement get_policies_by_user_id Tool | High | M | Pending |
| A3.3 | Implement get_user_by_id Tool | High | M | Pending |
| A3.4 | Legacy Provider MCP — Server Entry Point | High | M | Pending |
| A3.5 | Legacy Provider MCP — Docker & K8s | Medium | M | Pending |
| A4.1 | Unit Tests for Data Loaders | High | M | Pending |
| A4.2 | Integration Tests for Legacy Provider MCP | High | L | Pending |
| A4.3 | Data Integrity Verification Script | Medium | S | Pending |

## 4.2 Phase B — AI Agents (11 tasks)

| ID | Task | Priority | Size | Status |
| --- | --- | --- | --- | --- |
| B1.1 | Documents MCP — Folder Scaffold | High | S | Pending |
| B1.2 | Documents MCP — PDF Extraction Tool | Critical | L | Pending |
| B1.3 | Documents MCP — Server Entry Point | High | M | Pending |
| B1.4 | Documents MCP — Docker & K8s | Medium | M | Pending |
| B2.1 | Analyst Agent — ReAct Skeleton | Critical | M | Pending |
| B2.2 | Analyst Agent — Claim Extraction Logic | Critical | L | Pending |
| B2.3 | Auditor Agent — Coverage Validation & Decision | Critical | L | Pending |
| B2.4 | Validation Pipeline (Self-Healing, 3 Retries) | Critical | L | Pending |
| B2.5 | Observability Layer (Tracers + Structured Logging) | High | M | Pending |
| B2.6 | Agent Unit + Integration Tests | High | L | Pending |
| B2.7 | End-to-End Claim Triage Test (PDF → Decision) | Critical | XL | Pending |

## 4.3 Phase C — Orchestrator API (12 tasks)

| ID | Task | Priority | Size | Status |
| --- | --- | --- | --- | --- |
| C1.1 | FastAPI App Skeleton (ai-orchestrator/) | Critical | M | Pending |
| C1.2 | JWT Authentication Middleware | Critical | M | Pending |
| C1.3 | CORS Configuration + SSE Transport Setup | High | S | Pending |
| C1.4 | POST /claims Endpoint — Agent Pipeline Trigger | Critical | L | Pending |
| C1.5 | MCP Router (Role-Based Tool Access Enforcement) | Critical | L | Pending |
| C1.6 | Rate Limiting + Request Validation | High | M | Pending |
| C2.1 | Orchestrator Dockerfile | Medium | S | Pending |
| C2.2 | Kubernetes Manifests (Blue/Green Deployment) | Medium | M | Pending |
| C2.3 | CI Pipeline (Lint → Typecheck → Test → Build) | High | L | Pending |
| C2.4 | CD Pipeline (Migration Step → Blue/Green Deploy) | High | L | Pending |
| C2.5 | Versioning (VERSION file + Changelog) | Medium | S | Pending |
| C2.6 | Final End-to-End Integration Tests | Critical | XL | Pending |

# 5. Key Rules & Constraints

The following rules govern all engineering decisions in this project:

- Rule 1 — All Pydantic schemas and ENUMs live exclusively in packages/common/. No service may redefine them locally.

- Rule 2 — Monetary fields (deductible_usd, coverage_limit_usd, reported_damage_amount) are always NUMERIC/Decimal, never FLOAT. The orchestrator never queries the DB directly.

- Rule 3 — Each MCP server owns exactly one domain and never imports from another MCP. Read-only by default; write operations require @write_restricted decorator.

- Rule 4 — analyst_agent is READ-ONLY. auditor_agent has READ + restricted WRITE. Both follow ReAct: Think → Act → Observe → Reflect.

- Rule 5 — All agent output passes through validation_pipeline.py. Maximum 3 retries on failure, then escalate to MANUAL_REVIEW.

- Rule 6 — Any INSERT/UPDATE/DELETE must pause for explicit user confirmation before executing. Timeout (5 min) = automatic rejection.

- Rule 7 — All API endpoints require JWT auth. MCP ↔ orchestrator communication uses SSE exclusively — never gRPC or persistent sockets.

- Rule 8 — All secrets in .env only. Never hardcoded. .env is gitignored; .env.example is committed.

- Rule 9 — No print() statements anywhere. All logging via observability/logging.py. No direct calls to LangSmith/LangFuse.

- Rule 10 — Every MCP has its own Dockerfile and K8s manifests. docker-compose.yml is for local dev only.

- Rule 11 — Type hints mandatory on every function. All inter-service data validated through Pydantic before processing.

- Rule 12 — Single root requirements.txt for all services. All dependencies pinned to exact versions.

# 6. Progress Tracker

Overall project progress as of 2026-05-15:

- Total tasks: 35

- Completed: 5 (14%)

- Pending: 30 (86%)

- Current phase: Phase A — Data Layer

- Next task: A3.2 — Implement get_policies_by_user_id Tool

Phase completion summary:

| Phase | Done | Total | Complete | Progress |
| --- | --- | --- | --- | --- |
| Phase A — Data Layer | 5 | 12 | 42% | ████████░░░░░░░░░░░░ |
| Phase B — AI Agents | 0 | 11 | 0% | ░░░░░░░░░░░░░░░░░░░░ |
| Phase C — Orchestrator API | 0 | 12 | 0% | ░░░░░░░░░░░░░░░░░░░░ |